NoDrftSystems

Claude Code Execution System

AI-Augmented Development Controls

Version 1.0 | April 2026

Internal Technical Document

# Overview

## Purpose

This document defines the Claude Code execution system for NoDrftSystems—a governed AI-augmented development workflow that ensures zero drift, human validation, and fail-closed release behavior.

## Core Doctrine

Zero drift: Technically functional output is not accepted if it misses the business objective

Context first: Every deliverable must explain what business objective it serves

Bounded execution: Work one page, subsystem, decision, or review pass at a time

Evidence before assertion: When a claim can be checked, it must be checked

Human authority retention: Humans authorize, release, and bear accountability

Fail closed: When confidence is insufficient, stop, flag, and escalate

## Mandatory Operating Language

"Detect and address critical errors, gaps, missed opportunities, and high-value enhancements autonomously. Incorporate checks and balances with consistency verification loops. Perform self-review and testing before any output is treated as complete."

# Repository Structure

Recommended file organization for Claude Code context:

CLAUDE.md                    # Root operating contract

.claude/

rules/                       # Scoped rule files

plan_mode.md                 # Plan Mode enforcement

agents/                      # Specialist reviewer prompts

reviewer_package_integrity.md

reviewer_plain_language.md

reviewer_pricing_safety.md

reviewer_public_proof.md

reviewer_localization.md

reviewer_accessibility.md

skills/                      # Reusable procedures

completion_report.md         # Standard report format

decision_log.md              # Decision capture format

# Prompt Inventory

## Root Operating Contract (CLAUDE.md)

ROLE

You are operating inside NoDrftSystems' zero-drift standard.

MISSION

Produce output that is technically correct, business-aligned, and safe for the stated context.

NON-NEGOTIABLES

Do not invent facts, metrics, client names, legal promises, or confidential methods

Detect critical errors, gaps, missed opportunities, and high-value enhancements autonomously

Flag uncertainty explicitly

Prefer bounded execution over broad improvisation

Preserve confidentiality and disclosure boundaries

Run verification before completion

REQUIRED END STATE

Return the requested deliverable plus: (1) issues found and fixed, (2) unresolved risks, (3) checks performed, (4) required human decisions

## Prompt Asset Library

| Artifact | Path | Purpose |
| --- | --- | --- |
| Root operating contract | CLAUDE.md | Source-of-truth order; no invention; fail-closed; disclosure rules |
| Plan Mode rule | .claude/rules/plan_mode.md | Enforce audit → plan → implement → review → fix → completion report |
| Package integrity reviewer | .claude/agents/reviewer_package_integrity.md | Ensure ladder + upgrade logic + boundaries |
| Plain language reviewer | .claude/agents/reviewer_plain_language.md | Remove/explain acronyms and internal shorthand |
| Pricing safety reviewer | .claude/agents/reviewer_pricing_safety.md | Only approved prices; correct "from" logic; exclusions visible |
| Public-proof reviewer | .claude/agents/reviewer_public_proof.md | Controlled snapshots; confidentiality-safe; no invented claims |
| Localization reviewer | .claude/agents/reviewer_localization.md | EN/ES parity; transcreation quality |
| Accessibility reviewer | .claude/agents/reviewer_accessibility.md | Headings/labels/forms; WCAG-aligned checks |
| Completion report skill | .claude/skills/completion_report.md | Standard report format aligned to release checklist |
| Decision log skill | .claude/skills/decision_log.md | Capture founder decisions + rationale + impact |

# Plan Mode

Plan Mode requirement: No implementation begins until an audit and bounded plan are produced.

## Phase 1: Intake

Clarify objective, audience, risk level, constraints, approved sources, and definition of done.

Failure condition: Work begins without a bounded brief or without source boundaries for high-stakes tasks.

## Phase 2: Context Assembly

Load root contract, scoped rules, task brief, source pack, glossary, and any required schemas.

## Phase 3: Plan

Produce a stepwise execution plan, expected file changes or outputs, test targets, and review passes before implementation.

Failure condition: Large edit begins with no plan for multi-step or multi-file work.

## Phase 4: Execute

Implement only the bounded scope; do not expand into adjacent systems unless the brief requires it.

Failure condition: Prompt scope expands uncontrolled or mixes strategy, copy, design, code, and QA.

## Phase 5: Review

Run self-review, specialist review, and disclosure/privacy/security checks relevant to the task.

Failure condition: Output is treated as done after a single generation pass.

## Phase 6: Test

Run explicit validation targets, compare against the brief, and log results.

Failure condition: No tests, no comparison, or no evidence of validation.

## Phase 7: Release

Generate completion report and submit to human gate when required.

Failure condition: Client-facing or production-critical output is released without human validation.

# Reviewer Prompts

## Package Integrity Reviewer

Purpose: Ensure ladder + upgrade logic + boundaries

Checklist:

Ladder matches commercial offer

Inclusion/exclusion frames present

Upgrade logic shown

'From' used only with real variability

## Plain Language Reviewer

Purpose: Remove/explain acronyms and internal shorthand

Checklist:

No acronyms dropped cold

Glossary covers key terms

Buyer-safe explanations on-page

## Pricing Safety Reviewer

Purpose: Only approved prices; correct "from" logic; exclusions visible

Checklist:

Only approved figures appear

Exclusions visible

No bait pricing

## Public-Proof Reviewer

Purpose: Controlled snapshots; confidentiality-safe; no invented claims

Checklist:

Controlled snapshots

Confidentiality safe

No client names unless approved

# Completion Report

Every bounded task should end with a completion report. This is an operational artifact, not optional commentary.

## Required Sections

SUMMARY

Brief description of what was accomplished

FILES / SECTIONS AFFECTED

List of files, pages, or sections modified

ISSUES DETECTED

Problems found during review (blocking, important, enhancement)

ISSUES FIXED

What was corrected

CHECKS PERFORMED

Which review passes were run

TESTS RUN

Validation targets and results

UNRESOLVED RISKS

Issues that could not be addressed

REQUIRED HUMAN DECISIONS

What needs founder/ARE approval

RELEASE RECOMMENDATION

HOLD or PROCEED with rationale