# ADDENDUM 19

AI Agent Cost Budget & Implementation Roadmap

# EXECUTIVE SUMMARY

| Current State: | 10 agents @ $940/month |
| --- | --- |
| Target State: | 40 agents @ ~$2,770/month |
| Monthly Increase: | ~$1,830/month |
| Implementation: | 4 waves over 6 months |
| Critical Path: | Tier 1 Supervisor Layer (Wave 1) |

⚠️ COST DISCLAIMER: These are estimated ranges based on API usage patterns and SaaS tool subscriptions. Actual costs depend on volume, tooling choices, and implementation approach. The figures below are limited-data estimates requiring tool-selection validation before treating as budget figures.

# 1. DETAILED COST BREAKDOWN BY TIER

| Tier 1: Supervisor Agents | Est. Monthly Cost | Notes |
| --- | --- | --- |
| MOA - Master Orchestrator | $150 | High API usage for routing |
| QAS - QA Supervisor | $100 | Multi-pass review processing |
| CSM - Context & State Manager | $80 | State maintenance and packaging |
| HHC - Human Handoff Coordinator | $60 | Escalation management |
| TIER 1 SUBTOTAL | $390 | 4 agents - Foundation layer |

| Tier 2: Domain Agents | Count | Est. Monthly Cost | Notes |
| --- | --- | --- | --- |
| A: Revenue & Sales | 5 | $430 | SDA, OOA, CRMA, PEA, DCPA |
| B: Marketing & Content | 5 | $440 | CEA, BCA, STAA, DSA, CPA |
| C: Delivery & Build | 5 | $330 | PMA, SEA, DAA, AAA, DRA |
| D: Quality & Compliance | 6 | $380 | QDA, QADM, IPGA, SCA, BPA, PLA |
| E: Client Success | 4 | $200 | COA, CCA, RMA, PSA |
| F: Finance & Bookkeeping | 4 | $190 | IGA, ARCA, ECFA, FRA |
| G: Strategic Intelligence | 3 | $190 | TSA, MOA-G, CHSA |
| TIER 2 SUBTOTAL | 32 | $2,160 | 7 domains - Execution layer |

| Tier 3: Specialist Agents | Est. Monthly Cost | Notes |
| --- | --- | --- |
| CDA - Contract Drafting | $30 | On-demand usage |
| TCA - Transcreation | $40 | On-demand usage |
| PDB - Presentation Builder | $30 | On-demand usage |
| DESA - Data Extraction | $30 | On-demand usage |
| TIER 3 SUBTOTAL | $130 | 4 agents - On-demand layer |

| Summary | Agents | Monthly Cost |
| --- | --- | --- |
| Current (10 agents) | 10 | $940 |
| Tier 1 (New) | 4 | $390 |
| Tier 2 (New + Enhanced) | 32 | $2,160 |
| Tier 3 (New) | 4 | $130 |

| GRAND TOTAL (Target State) | 40 | ~$2,770/mo |
| --- | --- | --- |

# 2. IMPLEMENTATION ROADMAP

Deploy in four waves. Do not activate Wave 2 before Wave 1 is stable.

| Wave | Timeline | Agents | Cost Impact | Prerequisites |
| --- | --- | --- | --- | --- |
| Wave 1: Foundation | Weeks 1-4 | Tier 1 (4) + Enhanced (10) + Finance (2) | +$540/mo | None |
| Wave 2: Revenue | Weeks 5-8 | Sales (3) + Client Success (2) + Finance (2) | +$420/mo | Wave 1 stable |
| Wave 3: Quality | Weeks 9-12 | Delivery (3) + Quality (2) + Client Success (2) | +$400/mo | Wave 2 stable |
| Wave 4: Marketing | Months 4-6 | Marketing (4) + Intelligence (2) + Specialists | +$470/mo | Wave 3 stable |

## 2.1 WAVE 1: FOUNDATION (CRITICAL PATH)

Wave 1 is the critical path. Without Tier 1 supervisor layer, all other agents operate without governance.

| Agent | Status | Priority |
| --- | --- | --- |
| MOA - Master Orchestrator | NEW | CRITICAL |
| QAS - QA Supervisor | NEW | CRITICAL |
| CSM - Context & State Manager | NEW | CRITICAL |
| HHC - Human Handoff Coordinator | NEW | CRITICAL |
| SDA - Sales Development | Enhanced | High |
| OOA - Outreach Orchestration | Enhanced | High |
| CEA - Content Engine | Enhanced | High |
| PMA - Product Manager | Enhanced | High |
| SEA - Software Engineer | Enhanced | High |
| QDA - QA/Documentation | Enhanced | High |
| QADM - QA Drift Monitor | Enhanced | High |
| IPGA - IP Guardian | Enhanced | High |
| SCA - Security/Compliance | Enhanced | High |
| TSA - Trend Surveillance | Enhanced | Medium |
| IGA - Invoice Generation | NEW | High |
| ARCA - AR & Collections | NEW | High |

# 3. WAVE SUCCESS CRITERIA

| Wave | Success Criteria | Gate Review |
| --- | --- | --- |
| Wave 1 | All Tier 1 agents routing correctly; No stalled workflows >4hrs; <5% escalation rate | Founder + ARE |
| Wave 2 | Sales pipeline tracking end-to-end; First invoice generated successfully | Founder + ARE |
| Wave 3 | All QA passes completing; Deployment readiness verified | Founder + ARE |
| Wave 4 | All domains operational; Monthly cost validated against budget | Founder + ARE |

# 4. RISK FACTORS & MITIGATION

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Tool costs exceed estimates | Budget overrun | Validate with actual tool selection before Wave 1 |
| Tier 1 integration fails | All downstream blocked | Prototype MOA routing before full deployment |
| Human handoff overload | Founder bottleneck | Clear escalation criteria; Weekly threshold review |
| Agent confidence too low | Excessive escalations | Tune confidence floors based on Wave 1 data |

# 5. IMPLEMENTATION CHECKLIST

| Phase | Task | Owner | Status |
| --- | --- | --- | --- |
| Pre-Wave 1 | Select AI tool stack | Founder/ARE | ☐ |
| Pre-Wave 1 | Validate cost estimates with vendors | Founder | ☐ |
| Pre-Wave 1 | Set up agent logging infrastructure | ARE | ☐ |
| Wave 1 | Deploy Tier 1 supervisor agents | ARE | ☐ |
| Wave 1 | Configure human handoff routing | Founder/ARE | ☐ |
| Wave 1 | Test end-to-end workflow with sample project | ARE | ☐ |
| Wave 1 | Gate review: Wave 1 success criteria | Founder + ARE | ☐ |
| Wave 2 | Deploy sales pipeline agents | ARE | ☐ |
| Wave 2 | Generate first invoice through IGA | Founder | ☐ |
| Wave 3-4 | Continue domain agent deployment | ARE | ☐ |

Note: This roadmap is a living document. Adjust timelines based on Wave 1 learnings. The critical path is Tier 1 deployment — do not compromise on supervisor layer stability before expanding to additional domains.