# NoDrftSystems

# Client Delivery Workflow

Lead-to-Contract | Onboarding | Development | QA | Delivery | Support

Version 2.0 | April 2026

# Table of Contents

1. Workflow Overview

2. Phase 1: Lead-to-Contract

3. Phase 2: Project Onboarding

4. Phase 3: Active Development

5. Phase 4: Quality Assurance

6. Phase 5: Delivery & Launch

7. Phase 6: Post-Launch Support

8. Communication Protocols

9. Revision & Feedback Process

10. Escalation Procedures

# 1. Workflow Overview

The Client Delivery Workflow defines the complete journey from initial lead contact through post-launch support. Each phase has defined entry/exit criteria, responsible parties, and deliverables.

## 1.1 Workflow Phases

1. Lead-to-Contract: 1-3 weeks | Output: Signed SOW | Owner: Business Development

2. Project Onboarding: 3-5 days | Output: Kickoff complete | Owner: Project Lead

3. Active Development: Varies by scope | Output: Working software | Owner: Development Team

4. Quality Assurance: 1-2 weeks | Output: QA approval | Owner: QA Lead

5. Delivery & Launch: 3-5 days | Output: Live product | Owner: Project Lead

6. Post-Launch Support: 30 days | Output: Stable operation | Owner: Support Team

# 2. Phase 1: Lead-to-Contract

## 2.1 Entry Criteria

- Qualified lead (meets ICP criteria)

- Initial contact established

- NDA executed (if needed)

## 2.2 Activities

Intake Form (Day 1): Capture requirements

Discovery Call (Day 2-3): Deep dive on needs

Scope Analysis (Day 4-5): Internal brief creation

Proposal (Day 6-8): Client offer document

Negotiation (Day 9-12): Feedback and refinement

Contract Execution (Day 13-18): MSA + SOW signed

## 2.3 Exit Criteria

- Signed MSA on file

- Signed SOW for initial project

- Initial payment received

# 3. Phase 2: Project Onboarding

## 3.1 Onboarding Checklist

Welcome email with next steps

Access provisioning (Slack, Notion)

Kickoff meeting scheduled and conducted

Project brief finalized

Team introductions completed

Communication channels established

Project plan published

## 3.2 Kickoff Meeting Agenda

1. Introductions (10 min)

2. Project overview and objectives (15 min)

3. Scope review and confirmation (20 min)

4. Timeline and milestones (15 min)

5. Communication protocols (10 min)

6. Roles and responsibilities (10 min)

7. Risk discussion (10 min)

8. Q&A and next steps (10 min)

# 4. Phase 3: Active Development

## 4.1 Development Phases

Discovery: Requirements, research, strategy → Strategy document

Design: Wireframes, mockups, prototypes → Design files

Development: Coding, integration, testing → Working builds

Content: Copy, assets, documentation → Content deliverables

## 4.2 Milestone Reviews

Each milestone requires client approval:

- Strategy approval (end of Discovery)

- Design approval (end of Design)

- Beta approval (end of Development)

- Launch approval (pre-launch)

# 5. Phase 4: Quality Assurance

## 5.1 QA Stages

Automated Testing: Unit tests, integration tests

Functional QA: Manual testing against acceptance criteria

Cross-browser Testing: Browser/device compatibility

Performance Testing: Load time, Lighthouse score

Security Scan: Vulnerability assessment

## 5.2 Bug Triage

Critical: Blocks release, no workaround → 24 hours

High: Major feature broken → 48 hours

Medium: Minor issue → 1 week post-launch

Low: Cosmetic → Backlog

# 6. Phase 5: Delivery & Launch

## 6.1 Launch Checklist

[ ] Production environment configured

[ ] Domain/DNS configured

[ ] SSL certificate installed

[ ] Analytics/monitoring active

[ ] Backup/recovery tested

[ ] Rollback plan documented

[ ] Support channels ready

## 6.2 Launch Day Protocol

T-2 Hours: Final pre-launch verification

T-1 Hour: Team standby, monitoring active

T-0: Deploy to production

T+1 Hour: Smoke tests, monitoring checks

T+4 Hours: Performance verification

T+24 Hours: Stability confirmation

## 6.3 Handoff Package

Within 3 business days of launch:

- Source code repository access

- Documentation package delivered

- Training session conducted

- Support transition complete

# 7. Phase 6: Post-Launch Support

## 7.1 Support Terms

Standard support period: 30 days from launch

Support hours: Monday-Friday, 9 AM - 6 PM ET

Support channel: support@nodrftsystems.com

## 7.2 Support Scope

In Scope:

Bug fixes for delivered functionality

Performance optimization

Documentation clarifications

Critical issue response

Out of Scope:

New feature development

Third-party integration issues

User training beyond initial session

Scope changes

## 7.3 Response Times

Critical (Site down): 1 hour response | 4 hours resolution

High (Major broken): 4 hours response | 24 hours resolution

Medium (Minor issue): 24 hours response | 72 hours resolution

# 8. Communication Protocols

## 8.1 Channels

Slack (shared): Daily communication → 4 hours

Email: Formal communication → 24 hours

Video calls: Meetings, reviews → Scheduled

Notion: Documentation → As needed

## 8.2 Meeting Cadence

Standup: Daily (async) → Internal team

Sprint Review: Bi-weekly → Team + Client

Milestone Review: Per milestone → Team + Client stakeholders

Status Report: Weekly (async) → Client

# 9. Revision & Feedback Process

## 9.1 Revision Rounds

Design: 2 rounds included | $500/additional round

Content: 2 rounds included | $250/additional round

Development: Bug fixes included | New features = Change Order

## 9.2 Feedback Requirements

All feedback must be:

- Specific (what, where, why)

- Actionable (clear next step)

- Prioritized (must-have vs nice-to-have)

- Consolidated (one point of contact)

# 10. Escalation Procedures

## 10.1 Escalation Triggers

Missed milestone without communication

Quality concerns raised by client

Scope disagreement

Communication breakdown

Budget/timeline impact >10%

## 10.2 Escalation Path

L1: Project Lead: Day-to-day issues

L2: Operations Director: Unresolved L1 after 48 hours

L3: Founder/CEO: Strategic or relationship issues

## 10.3 Response Protocol

1. Acknowledge within 4 hours

2. Assess and propose resolution within 24 hours

3. Implement resolution with client agreement

4. Document and review in post-mortem