# NoDrftSystems

# Template Library

Client Intake | Project Brief | SOW | Proposal | QA | Handoff | Change Order | Post-Mortem

Version 2.0 | April 2026

# Table of Contents

1. Template Overview

2. Client Intake Form

3. Project Brief Template

4. Statement of Work (SOW) Template

5. Proposal Template

6. QA Checklist Template

7. Handoff / Delivery Package Template

8. Change Order Form Template

9. Post-Mortem Template

10. Prompt Engineering Template

11. Template Usage Guide

# 1. Template Overview

## 1.1 Template Inventory

| Template | Purpose | Owner | Format |
| --- | --- | --- | --- |
| Client Intake Form | Capture project context and requirements | Business Development | Airtable Form |
| Project Brief | Define project scope, objectives, constraints | Project Lead | Notion Template |
| Statement of Work | Legal scope document with deliverables | Project Lead | Word Template |
| Proposal | Client-facing offer with pricing and terms | Business Development | Notion/Word |
| QA Checklist | Structured release validation | QA Lead | Notion Checklist |
| Handoff Package | Delivery documentation and assets | Project Lead | Notion + Files |
| Change Order | Scope change documentation | Project Lead | Word Template |
| Post-Mortem | Lessons learned and improvement | Project Lead | Notion Template |
| Prompt Engineering | Structured AI prompt documentation | Technical Lead | Markdown |

## 1.2 Template Versioning

All templates follow semantic versioning (MAJOR.MINOR.PATCH):

MAJOR: Structural changes requiring retraining

MINOR: New fields or significant updates

PATCH: Bug fixes, clarifications, minor updates

# 2. Client Intake Form

## 2.1 Purpose

The Client Intake Form captures essential project context before the discovery call. It enables the Scope Analyst agent to generate an initial project brief.

## 2.2 Form Fields

| Section | Field | Purpose |
| --- | --- | --- |
| Company Info | Company Name | Client organization |
| Company Info | Industry | Vertical for context |
| Company Info | Company Size | Employee count for scope sizing |
| Company Info | Current Website | Existing digital presence |
| Contact Info | Primary Contact | Decision maker name |
| Contact Info | Role | Buyer persona identification |
| Contact Info | Email | Communication channel |
| Project Context | Project Type | Diagnostic/Foundation/Growth/Scale |
| Project Context | Problem Statement | What pain are they solving? |
| Project Context | Desired Outcome | What does success look like? |
| Project Context | Target Users | Who will use the product? |
| Constraints | Timeline | When do they need it? |
| Constraints | Budget Range | Investment expectation |
| Constraints | Technical Requirements | Stack preferences, integrations |

## 2.3 Intake Form Template

CLIENT INTAKE FORM

COMPANY INFORMATION

Company Name: _________________________________

Industry: _________________________________

Company Size: [ ] 1-10 [ ] 11-50 [ ] 51-200 [ ] 201-500 [ ] 500+

Current Website: _________________________________

CONTACT INFORMATION

Primary Contact Name: _________________________________

Role/Title: _________________________________

Email: _________________________________

Phone: _________________________________

PROJECT CONTEXT

Project Type: [ ] Diagnostic [ ] Foundation [ ] Growth [ ] Scale

What problem are you trying to solve?

_________________________________________________________________

_________________________________________________________________

What does success look like for this project?

_________________________________________________________________

_________________________________________________________________

Who are your target users?

_________________________________________________________________

CONSTRAINTS

Desired Timeline: _________________________________

Budget Range: [ ] $15-35K [ ] $35-65K [ ] $65-100K [ ] $100K+

Technical Requirements/Preferences:

_________________________________________________________________

_________________________________________________________________

Additional Context:

_________________________________________________________________

_________________________________________________________________

# 3. Project Brief Template

## 3.1 Purpose

The Project Brief is the single source of truth for project scope, objectives, and constraints. It is generated by the Scope Analyst agent after intake and validated by the Project Lead before client presentation.

## 3.2 Brief Structure

| Section | Content |
| --- | --- |
| Executive Summary | One-paragraph project overview |
| Objectives | Specific, measurable project goals |
| Target Audience | User personas and their needs |
| Scope | In-scope and out-of-scope items |
| Constraints | Timeline, budget, technical limitations |
| Assumptions | Prerequisites for successful delivery |
| Risks | Identified risks and mitigation strategies |
| Success Criteria | How we will measure project success |

## 3.3 Project Brief Template

PROJECT BRIEF

Project Name: _________________________________

Client: _________________________________

Date: _________________________________

Prepared By: _________________________________

Version: _________________________________

1. EXECUTIVE SUMMARY

[2-3 sentence overview of the project]

2. OBJECTIVES

Primary Objective:

[Main goal of the project]

Secondary Objectives:

- [Objective 1]

- [Objective 2]

3. TARGET AUDIENCE

Primary Users:

[Description of primary user group]

User Needs:

- [Need 1]

- [Need 2]

4. SCOPE

In Scope:

- [Item 1]

- [Item 2]

Out of Scope:

- [Item 1]

- [Item 2]

5. CONSTRAINTS

Timeline: [Start Date] to [End Date]

Budget: $[Amount]

Technical: [Any technical constraints]

6. ASSUMPTIONS

- [Assumption 1]

- [Assumption 2]

7. RISKS

| Risk | Impact | Probability | Mitigation |

|------|--------|-------------|------------|

| [Risk 1] | High/Med/Low | High/Med/Low | [Strategy] |

8. SUCCESS CRITERIA

- [Criterion 1: Measurable outcome]

- [Criterion 2: Measurable outcome]

APPROVAL

Project Lead: ___________________ Date: _______

Client: ___________________ Date: _______

# 4. Statement of Work (SOW) Template

## 4.1 Purpose

The Statement of Work is the legally binding document that defines project scope, timeline, deliverables, and pricing. It references the Master Services Agreement.

## 4.2 SOW Template

STATEMENT OF WORK

SOW Number: _________________________________

Date: _________________________________

This Statement of Work ("SOW") is entered into under the Master Services Agreement dated [DATE] between:

NoDrftSystems, LLC ("Contractor")

and

[CLIENT NAME] ("Client")

1. PROJECT OVERVIEW

1.1 Project Name: _________________________________

1.2 Project Description:

[Detailed description of the project]

2. SCOPE OF WORK

2.1 Services to be Performed:

[Detailed list of services]

2.2 Deliverables:

| Deliverable | Description | Acceptance Criteria | Due Date |

|-------------|-------------|---------------------|----------|

| [D1] | [Desc] | [Criteria] | [Date] |

3. TIMELINE

3.1 Project Start Date: _________________________________

3.2 Project End Date: _________________________________

3.3 Milestones:

| Milestone | Description | Target Date |

|-----------|-------------|-------------|

| [M1] | [Desc] | [Date] |

4. PRICING

4.1 Total Project Fee: $_________________

4.2 Payment Schedule:

- Kickoff (40%): $_________________ Due: ___________________

- Midpoint (30%): $_________________ Due: ___________________

- Delivery (30%): $_________________ Due: ___________________

5. ASSUMPTIONS

[List of assumptions upon which this SOW is based]

6. EXCLUSIONS

[List of items explicitly NOT included in this SOW]

7. CHANGE ORDER PROCESS

Any changes to this SOW require a written Change Order signed by both parties.

8. ACCEPTANCE CRITERIA

Deliverables are considered accepted when:

- [Criterion 1]

- [Criterion 2]

SIGNATURES

CONTRACTOR: NoDrftSystems, LLC

Signature: ___________________

Name: ___________________

Title: ___________________

Date: ___________________

CLIENT: [CLIENT NAME]

Signature: ___________________

Name: ___________________

Title: ___________________

Date: ___________________

# 5. Proposal Template

## 5.1 Purpose

The Proposal is the client-facing document that presents our understanding of the project, our recommended approach, pricing, and terms. It is designed to convert qualified leads into clients.

## 5.2 Proposal Template

PROPOSAL

Prepared for: [CLIENT NAME]

Date: [DATE]

Proposal #: [NUMBER]

Valid Until: [DATE + 30 days]

EXECUTIVE SUMMARY

[One-page summary of client challenge, our solution, and expected outcomes]

OUR UNDERSTANDING

[Summary of client needs as we understand them from discovery]

PROPOSED SOLUTION

[Description of our recommended approach]

DELIVERABLES

| Phase | Deliverables | Timeline |

|-------|--------------|----------|

| Discovery | [Deliverables] | [Weeks] |

| Design | [Deliverables] | [Weeks] |

| Development | [Deliverables] | [Weeks] |

| Launch | [Deliverables] | [Weeks] |

INVESTMENT

Total Project Investment: $[AMOUNT]

Payment Schedule:

- 40% upon project kickoff

- 30% at design approval

- 30% upon final delivery

TERMS & CONDITIONS

This proposal is subject to the terms of our Master Services Agreement.

NEXT STEPS

1. Review and approve this proposal

2. Execute Master Services Agreement

3. Execute Statement of Work

4. Submit initial payment

5. Schedule project kickoff

ACCEPTANCE

Client Signature: ___________________ Date: _______

ABOUT NODRFTSYSTEMS

[Brief company overview, credentials, case studies]

# 6. QA Checklist Template

## 6.1 Purpose

The QA Checklist ensures consistent quality validation before any release. It covers functional, technical, and user experience validation.

## 6.2 QA Checklist Template

QA CHECKLIST

Project: _________________________________

Version/Release: _________________________________

QA Lead: _________________________________

Date: _________________________________

FUNCTIONAL TESTING

[ ] All acceptance criteria tested and passing

[ ] User workflows validated end-to-end

[ ] Edge cases identified and tested

[ ] Error handling verified

[ ] Form validation working correctly

[ ] Authentication/authorization functioning

TECHNICAL TESTING

[ ] Unit test coverage >80%

[ ] Integration tests passing

[ ] API endpoints responding correctly

[ ] Database queries optimized

[ ] No console errors or warnings

[ ] Build process successful

PERFORMANCE TESTING

[ ] Page load time <3 seconds

[ ] Lighthouse score >90

[ ] Mobile performance acceptable

[ ] Load testing completed (if applicable)

SECURITY TESTING

[ ] No critical/high security vulnerabilities

[ ] Input validation implemented

[ ] Sensitive data encrypted

[ ] Authentication secure

[ ] Dependencies up to date

ACCESSIBILITY TESTING

[ ] WCAG 2.1 AA compliance verified

[ ] Keyboard navigation functional

[ ] Screen reader compatible

[ ] Color contrast adequate

CROSS-BROWSER TESTING

[ ] Chrome (latest)

[ ] Firefox (latest)

[ ] Safari (latest)

[ ] Edge (latest)

[ ] Mobile Safari (iOS)

[ ] Chrome Mobile (Android)

CONTENT REVIEW

[ ] Copy reviewed and approved

[ ] No placeholder content remaining

[ ] Images optimized and loading

[ ] Meta tags complete

APPROVAL

QA Lead: ___________________ Date: _______

Tech Lead: ___________________ Date: _______

Project Lead: ___________________ Date: _______

# 7. Handoff / Delivery Package Template

## 7.1 Purpose

The Handoff Package contains all deliverables, documentation, and assets required for the client to own and operate the delivered product.

## 7.2 Handoff Package Template

PROJECT HANDOFF PACKAGE

Project: _________________________________

Client: _________________________________

Delivery Date: _________________________________

Handoff Lead: _________________________________

PACKAGE CONTENTS

1. SOURCE CODE

[ ] Repository access granted

[ ] Code documentation complete

[ ] README with setup instructions

[ ] Environment configuration documented

2. DESIGN ASSETS

[ ] Figma files transferred

[ ] Design system documentation

[ ] Asset exports (PNG, SVG, etc.)

[ ] Brand guidelines (if applicable)

3. DOCUMENTATION

[ ] Technical architecture document

[ ] API documentation

[ ] User guide/manual

[ ] Deployment guide

[ ] Troubleshooting guide

4. ACCESS CREDENTIALS

[ ] Hosting account access

[ ] Database access

[ ] Third-party service accounts

[ ] Domain/DNS management

5. TESTING ARTIFACTS

[ ] Test reports

[ ] Known issues list

[ ] Bug tracking access

6. TRAINING

[ ] Training session completed

[ ] Training materials provided

[ ] Knowledge transfer documented

HANDOFF SIGN-OFF

NoDrftSystems Representative: ___________________ Date: _______

Client Representative: ___________________ Date: _______

SUPPORT PERIOD

Support Period: 30 days from delivery

Support Contact: support@nodrftsystems.com

Support Hours: Monday-Friday, 9 AM - 6 PM ET

# 8. Change Order Form Template

## 8.1 Purpose

The Change Order Form documents any scope, timeline, or budget changes after the SOW has been executed. It requires approval from both parties before work proceeds.

## 8.2 Change Order Template

CHANGE ORDER

Change Order #: _________________________________

Date: _________________________________

Related SOW: _________________________________

ORIGINAL SOW

Original Scope: [Brief description]

Original Timeline: [Start] to [End]

Original Budget: $[Amount]

REQUESTED CHANGE

Description of Change:

_________________________________________________________________

_________________________________________________________________

Reason for Change:

_________________________________________________________________

IMPACT ANALYSIS

Scope Impact:

[ ] Addition [ ] Modification [ ] Removal

Timeline Impact:

[ ] No change [ ] Extension of _____ days

Budget Impact:

[ ] No change [ ] Increase of $_____ [ ] Decrease of $_____

REVISED SOW

Revised Scope: [Description]

Revised Timeline: [Start] to [End]

Revised Budget: $[Amount]

APPROVAL

This Change Order modifies the original SOW as described above.

Requested By:

Name: ___________________ Signature: ___________________ Date: _______

Approved By (NoDrftSystems):

Name: ___________________ Signature: ___________________ Date: _______

Approved By (Client):

Name: ___________________ Signature: ___________________ Date: _______

# 9. Post-Mortem Template

## 9.1 Purpose

The Post-Mortem captures lessons learned, what went well, what could be improved, and action items for future projects. It is conducted within 2 weeks of project completion.

## 9.2 Post-Mortem Template

PROJECT POST-MORTEM

Project: _________________________________

Project Lead: _________________________________

Date: _________________________________

Attendees: _________________________________

PROJECT SUMMARY

Original Timeline: ___________________ to ___________________

Actual Timeline: ___________________ to ___________________

Original Budget: $_________________

Actual Budget: $_________________

Final Status: [ ] On Time [ ] Delayed [ ] Ahead

Client Satisfaction: [ ] 5 [ ] 4 [ ] 3 [ ] 2 [ ] 1

WHAT WENT WELL

1. _________________________________________________________________

2. _________________________________________________________________

3. _________________________________________________________________

WHAT COULD BE IMPROVED

1. _________________________________________________________________

2. _________________________________________________________________

3. _________________________________________________________________

ISSUES ENCOUNTERED

| Issue | Impact | Resolution | Prevention |

|-------|--------|------------|------------|

| [Issue 1] | [Impact] | [Resolution] | [Prevention] |

METRICS

Scope Creep: _____%

Rework Hours: _____

QA Issues Found: _____

Client Revision Cycles: _____

LESSONS LEARNED

1. _________________________________________________________________

2. _________________________________________________________________

3. _________________________________________________________________

ACTION ITEMS

| Action | Owner | Due Date | Status |

|--------|-------|----------|--------|

| [Action 1] | [Owner] | [Date] | [Status] |

KNOWLEDGE BASE UPDATES

[ ] Patterns documented

[ ] Prompts updated

[ ] Templates revised

[ ] Process improvements captured

# 10. Prompt Engineering Template

## 10.1 Purpose

The Prompt Engineering Template standardizes how AI prompts are documented, versioned, and shared across the team. Well-documented prompts are reusable assets.

## 10.2 Prompt Template

PROMPT DOCUMENTATION

Prompt ID: _________________________________
Name: _________________________________
Version: _________________________________
Author: _________________________________
Date: _________________________________
Agent: _________________________________

PURPOSE
[Brief description of what this prompt does]

INPUTS
- [Input 1]: [Description and format]
- [Input 2]: [Description and format]

PROMPT TEXT
```
[The actual prompt text with variable placeholders like {{input_name}}]
```

OUTPUT FORMAT
```json
{
  "field1": "description",
  "field2": "description"
}
```

EXAMPLE INPUT
```json
{
  "input1": "example value"
}
```

EXAMPLE OUTPUT
```json
{
  "output1": "example output"
}
```

CONSTRAINTS
- [Constraint 1]
- [Constraint 2]

TEST CASES
| Input | Expected Output | Status |
|-------|-----------------|--------|
| [Test 1] | [Expected] | [Pass/Fail] |

PERFORMANCE
- Average Confidence Score: _____
- Human Override Rate: _____%
- Last Updated: _____

# 11. Template Usage Guide

## 11.1 When to Use Each Template

| Template | When to Use |
| --- | --- |
| Client Intake Form | First contact with qualified lead |
| Project Brief | After intake, before discovery call |
| Statement of Work | After proposal acceptance |
| Proposal | After discovery call, before SOW |
| QA Checklist | Before every release |
| Handoff Package | At project completion |
| Change Order | When scope changes are requested |
| Post-Mortem | Within 2 weeks of project completion |
| Prompt Engineering | When creating new AI prompts |

## 11.2 Template Storage Locations

Airtable: Client Intake Form (live form)

Notion: Project Brief, QA Checklist, Post-Mortem, Handoff Package

Google Drive /templates: SOW, Proposal, Change Order (Word templates)

GitHub /prompts: Prompt Engineering (Markdown files)

## 11.3 Template Maintenance

Quarterly review of all templates for relevance and accuracy

Update templates based on post-mortem learnings

Version all changes with clear changelog

Notify team of template updates via #templates Slack channel

Archive outdated templates with deprecation notice